# Key dates in PN

January:

* PNC starts selection on field (kick-off meeting, then information sessions)
* PNC: start of quarter 2 / DMO-A starts, graduation of another batch
* PNV: start of the selection

March:

* PNP: graduation/new alumni

April:

* PNC: start of quarter 3 / DMO-B starts, graduation of another batch
* PNC: start of 1rst year internship (until May)

May:

* PNV: start 2nd internship (until end of August)
* PNP: end of selection/enrollment of students

June:

* PNC: start of 2nd year internship (until September)
* PNV: start of 1rst internship (end of june to beginning of august)
* PNP: start of school year

July:

* PNC: start of quarter 4 / DMO-C starts, graduation of another batch

September:

* PNC ends the selection / enrollment of students
* PNC: end of the month, graduation for SNA/WEP
* PNV: end of selection, enrollment of students, start of school year
* PNP: start of selection (contact building)

October:

* PNC starts selection (contact building)
* PNC: SNA/WEP + DMO-D start the school year, graduation of another batch of DMO
* PNV: graduation/new alumni
* PNP: start selection (information sessions)

November:

* PNP: start of internship
* PNP: start of the school semester

v0.1

Target: October 2013, simplified version of selection, with “hard-coded” part for PNP

* Enter selection zones (create/remove/rename)
* Enter exam centers (create/remove/rename), assign to zone
* Import application forms (basic, hard-coded)
  + Generate ID
  + Check no duplicate (based on applicant name)
  + Check no missing/error
  + Automatically assigned to an exam center (selected when import the excel file)
* Plan exams
  + Rooms, capacity
  + Schedule
  + Assign applicants
  + Assign supervisors (no staff role needed for PNP)

v0.2

Target: November 2013, minimal version of internship for PNP

v0.3

Target: January 2014, advanced version of selection, starting from information sessions, for PNC

v0.4

Target: May 2014, well advanced version for education and training, at least for PNP

v0.5

Target: September 2014: full selection, full education, full training,

v0.6

Target: November 2014: full internship

Target: March 2015: students become alumni, version 1.0 ?